# COMP 2154 - Course Materials & Calendar Summary

Student: Stanley Okafor (101529064)

Course: COMP 2154 - System Development Project

Instructor: TBD (check Brightspace)

Semester: Winter 2026 (January - April)

## 📅 FULL SEMESTER CALENDAR (January - April 2026)

### January 2026

`

Week 1: Jan 12-17

├─ Monday, Jan 12: Course Start, Team Formation

├─ Lab: Team formation, project idea selection

└─ Deliverable: Week 1 Lab (Team Formation Document)

Week 2: Jan 19-24

├─ Monday, Jan 19: Requirements Gathering

├─ Lab: Stakeholder analysis, functional requirements

└─ Focus: FR-1 to FR-13, non-functional requirements

Week 3: Jan 26-31

├─ Monday, Jan 26: Project Proposal work

├─ Lab: Finalize proposal, tech stack justification

└─ 🔴 DUE: Requirements Gathering Report (15%) - Saturday, Jan 31 @ 11:59 PM

`

### February 2026

`

Week 4: Feb 2-7

├─ Monday, Feb 2: System Design & Architecture

├─ Lab: Component design, architecture diagrams

└─ Focus: Progress Report 1 (System Design)

Week 5: Feb 9-14

├─ Monday, Feb 9: Testing & QA Planning

├─ Lab: Test strategy, test plan, test cases

└─ 🔴 DUE: Project Proposal (15%) - Saturday, Feb 14 @ 11:59 PM

Week 6: Feb 16-20

├─ Monday, Feb 16: Implementation Sprint 1

├─ Lab: Start coding, first vertical slice

└─ Focus: Auth endpoints, database setup

Week 7: Feb 23-27

├─ Monday, Feb 23: MIDTERM WEEK

├─ Lab: Development Progress & System Integration (Progress Report 3 - Part 1)

└─ Light implementation work, no major deliverable

`

### March 2026

`

Week 8: Mar 2-7

├─ INTERSESSION / STUDY BREAK

└─ Continue development independently

Week 9: Mar 9-14

├─ Monday, Mar 9: Core Feature Completion

├─ Lab Activity (Mar 9): Fill out Progress Report template individually

│   then combine into ONE group submission on D2L

│   Template: "Weekly-progress-report-template-comp2154.docx" (on Brightspace)

└─ 🔴 DUE: Progress Report 1 (5%) - Saturday, Mar 14 @ 11:59 PM

Week 10: Mar 16-21

├─ Monday, Mar 16: Testing Execution & Defect Resolution (Lab 8)

├─ Lab: Run test cases, log defects, fix bugs, improve system quality

│   Progress Report 3 = Week 9 (Part 1) + Week 10 (Part 2) combined

└─ 🔴 DUE: Progress Report 2 (5%) - Saturday, Mar 21 @ 11:59 PM

Week 11: Mar 23-28

├─ Monday, Mar 23: Deployment & Maintenance

├─ Lab: Deploy to production, document steps

└─ 🔴 DUE: Progress Report 3 (5%) - Saturday, Mar 28 @ 11:59 PM

Week 12: Mar 30-Apr 3

├─ Monday, Mar 30: Project Review

├─ Lab: Compare outcomes vs requirements

└─ 🔴 DUE: Progress Report 4 (5%) - Saturday, Apr 4 @ 11:59 PM

`

### April 2026

`

Week 13: Apr 6-11

├─ Monday, Apr 6: Final Report Preparation

├─ Lab: Polish features, write technical report

└─ 🔴 DUE: Final Report (20%) - Saturday, Apr 11 @ 11:59 PM

Week 14: Apr 13-18

├─ Monday, Apr 13: Final Presentation & Demo Prep

├─ Lab: Rehearse presentation

└─ 🔴 DUE: Final Presentation & Demo (30%) - Saturday, Apr 18 @ 11:59 PM

`

## 📚 COURSE MATERIALS PROVIDED

### Week 1 Materials

Files Uploaded:

- Week 1 - Lab Checklist.pdf

- Week 1 - Instructional Content.pdf

Topics Covered:

- Team formation process

- Project kickoff activities

- Selecting project ideas

- Defining roles and responsibilities

- Initial feasibility assessment

Lab Activities:

- Form teams (or confirm solo project)

- Select project idea

- Assign roles

- Create team charter

- Submit team formation document

### Week 2 Materials

Files Uploaded:

- Week 2 - Lab Content.pdf

- Week 2 - Instructional Content.pdf

Topics Covered:

- Requirements gathering methodologies

- Stakeholder analysis

- Functional vs non-functional requirements

- User stories and use cases

- MoSCoW prioritization (Must/Should/Could/Won't Have)

Lab Activities:

- Identify stakeholders

- Write functional requirements (FR-1 to FR-13)

- Write non-functional requirements (security, performance, usability)

- Create user stories (US-1 to US-10)

- Document assumptions and constraints

Deliverable Template:

- Requirements Gathering Report structure

- Expected sections: Project overview, stakeholders, requirements, user stories

- Due: Saturday, January 31, 2026 @ 11:59 PM (15%)

### Week 3 Materials

Files Uploaded:

- Week 3 - Project Proposal Template.pdf

- Week 3 - Lab Presentation (Scope, Feasibility, Planning).pdf

Topics Covered:

- Project scope definition

- Feasibility analysis (technical, economic, schedule)

- Technology stack selection and justification

- Risk assessment and mitigation

- Project scheduling and Gantt charts

Lab Activities:

- Define in-scope and out-of-scope items

- Justify technology choices

- Create risk matrix

- Build 14-week project schedule

- Write project proposal

Deliverable Template Sections:

1. Cover information

2. Project context and client focus

3. Problem statement and business need

4. Project objectives and scope

5. Proposed solution and system overview

6. Technology stack and tools (with justification table)

7. Feasibility, constraints, and risks

8. Project plan and schedule (Gantt chart)

9. Team structure and communication plan

10. Assumptions, dependencies, success criteria

11. Summary and next steps

Due: Saturday, February 14, 2026 @ 11:59 PM (15%)

### Week 4 Materials

Files Uploaded:

- Week 4 - Lab Presentation.pdf

- Week 4 - Lab Checklist.pdf

- Week 4 - Sample Report.pdf

Topics Covered:

- System design principles

- Architecture patterns (MVC, 3-tier, microservices)

- Component diagrams

- Database schema design

- API design and documentation

- Design patterns

Lab Activities:

- Create system architecture diagram

- Design component breakdown

- Document API endpoints

- Create database ERD (Entity-Relationship Diagram)

- Write Progress Report 1

Progress Report 1 Focus:

- System design decisions

- Architecture diagrams

- Component descriptions

- Technology integration plan

- Work completed vs planned

Sample Report Provided:

- Shows expected format and detail level

- Example architecture diagrams

- Sample component descriptions

Due: Saturday, March 14, 2026 @ 11:59 PM (5%)

### Week 5 Materials

Files Uploaded:

- Week 5 - Instructional Content.pdf

- Week 5 - Monday Lab Session.pdf

Topics Covered:

- Testing strategies (unit, integration, system, acceptance)

- Test planning and documentation

- Test case design

- Bug tracking and defect management

- Quality assurance processes

Lab Activities:

- Write test strategy document

- Create test plan

- Design test cases (minimum 8)

- Set up testing framework (Jest/Supertest)

- Write first unit tests

Progress Report 2 Focus:

- Testing and QA planning

- Test strategy overview

- Test cases written

- Testing tools setup

- QA processes established

Due: Saturday, March 21, 2026 @ 11:59 PM (5%)

### Week 7 Materials *(NEW)*

Files Uploaded:

- Week7 - Checklist.pdf

Topic: Development Progress & System Integration — Progress Report 3 (Part 1)

Lab Checklist Tasks:

1. Review Current Implementation Progress

- Review project backlog / Kanban board

- Identify completed, in-progress, and not-started features

- Document implemented modules/components

- Confirm features match original project scope

2. Prioritize Core System Workflows

- Identify most important system workflows

- Assign team members to each workflow

- Confirm tasks contribute directly to user value

3. Perform System Integration

- Connect frontend components to backend services

- Connect backend services to database

- Validate data flows correctly through the system

- Perform end-to-end testing of at least one workflow

- Confirm integrated components function together

4. Capture Integration Results

- Record which components are now integrated

- Document workflows that run start-to-finish

- Capture screenshots or evidence of working features

- Identify integration problems discovered

5. Identify Technical Challenges

- Document recurring development/integration issues

- Record cause of problems (if known)

- Record possible solutions

6. Review Architecture and Design

- Compare current implementation with original architecture diagram

- Identify architectural changes that occurred

- Update architecture diagrams if necessary

- Document why changes were required

7. Update Version Control Activity

- Confirm repository is active

- Review commit history and branch activity

- Confirm use of feature branches

- Verify regular commits with meaningful messages

- Merge completed features into main branch

8. Update Project Management Artifacts

- Update Kanban board / backlog tasks

- Move completed tasks to Done

- Update In Progress tasks

- Add new tasks discovered during integration

- Adjust priorities for next phase

9. Draft Progress Report 3 – Part 1

- Complete Summary of This Week

- Document Milestones and Completed Work

- Identify Work in Progress

- Document Blockers, Issues, and Risks

- Describe Architecture and Design Updates

- Document Implementation and Testing Updates

- Update Project Management and Collaboration Activities

- Write Plan for Next Week

Final Lab Verification (Week 7):

- Core development features are progressing

- At least one end-to-end workflow is integrated

- Technical challenges are documented

- Architecture updates are recorded

- Project management artifacts are updated

- Progress Report 3 – Part 1 has been drafted

### Week 9 Lab Activity (March 9, 2026) *(NEW)*

File: Activity for Lab portion-9-March-2026.docx

Lab Instructions:

1. Go to the "Progress Report" section on Brightspace Assignments

2. Go to "Progress Report - Part 1"

3. Download the Progress Report Template: Weekly-progress-report-template-comp2154.docx

4. Fill it out individually covering Week 1 through the current week — report all progress from your own individual point of view

5. During the lab session, each group combines individual progress reports into ONE group submission and submits to D2L

Alternative (not recommended):

Share the template on OneDrive or Google Drive and collaborate so all members add their own parts to the related sections simultaneously.

### Week 10 Lab Materials — Lab 8 (March 16, 2026) *(NEW)*

File: COMP2154_-_Lab8.pdf

Topic: Testing, Defect Resolution and Quality Improvement — Progress Report 3 (Part 2 of 2)

⚠️ IMPORTANT DEADLINES CONFIRMED FROM SLIDES:

- Progress Report 2 — DUE: Saturday, March 21 @ 11:59 PM

- Progress Report 3 — DUE: Saturday, March 28 @ 11:59 PM

Progress Report 3 Structure (Two Parts):

| Part | Weeks | Focus |
| --- | --- | --- |
| Part 1 (Week 9 Lab) | Last week | Development progress, feature implementation, component integration, technical challenges, architecture refinements |
| Part 2 (Week 10 Lab) | This week | Testing execution, defect logging and resolution, system quality improvements, final integration verification |

> Final Progress Report 3 submission combines BOTH parts.

Where the Project Should Be at Week 10:

- Requirements and project proposal ✅

- Architecture and design ✅

- Initial testing strategy ✅

- Feature implementation ✅

- Component integration ✅

- Focus now shifts from building features → improving quality

Week 10 Three Major Activities:

1. Systematic testing of implemented features

2. Identifying and documenting defects

3. Improving system stability and reliability

Goal: Move system from "Mostly working" → "Consistently working."

Types of Testing to Perform:

1. Functional testing — Does the feature work?

2. Integration testing — Do components work together?

3. Workflow testing — Can users complete tasks end-to-end?

4. Edge case testing — What happens with unexpected input?

Executing Test Cases — Steps:

1. Review planned test cases

2. Execute each test step

3. Record expected vs actual results

4. Document failures or unexpected behavior

- Testing must be structured and repeatable

Example Test Case Format (TC-AUTH-001 - Successful User Login):

`

Test Case ID:        TC-AUTH-001

Test Case Name:      Successful User Login

Requirement Ref:     FR-1 – User Authentication

Priority:            High

Test Level:          Functional / System

Test Type:           Positive

Pre-Conditions:      User account exists, account is active,

services operational, user not currently logged in

Test Steps:

1. Launch the web application in a supported browser

2. Navigate to the Login page (/login)

3. Enter valid email and password

4. Click Login

Expected Results:

- User is authenticated successfully

- User is redirected to the dashboard

- Authenticated session is created

- No error messages are displayed

`

What is a Defect?

A defect occurs when the system does not behave as expected.

Examples:

- Application crashes

- Data not saved correctly

- Incorrect results returned

- UI displays incorrect information

- Security or validation failures

> Defects must be logged and tracked, not ignored.

Defect Log Fields (per defect):

- Defect title

- Description of the problem

- Steps to reproduce

- Expected behavior

- Actual behavior

- Priority level

- Assigned team member

Recommended Defect Tracking Tools:

- GitLab Issues

- GitHub Issues

- Jira

- Trello

- Spreadsheet defect tracker

Defect Priority Levels:

| Priority | Definition |
| --- | --- |
| 🔴 Critical | System cannot function |
| 🟠 Major | Important feature fails |
| 🟡 Minor | Small issues or cosmetic bugs |

> Always fix Critical defects first.

Defect Resolution Process:

1. Identify defect

2. Reproduce issue

3. Investigate cause

4. Implement fix

5. Re-test feature

6. Confirm resolution

- After fixing a defect, always run the test again

Improving System Quality (beyond bug fixes):

- Improving validation

- Improving error messages

- Refactoring complex code

- Improving documentation

- Improving user feedback

Evidence to Include in Progress Report 3:

- ✅ Test case execution results

- ✅ Defect logs

- ✅ Screenshots of working features

- ✅ Evidence of bug fixes

- ✅ Updated architecture or workflow diagrams

> Evidence demonstrates project maturity and reliability

Sections Required for Progress Report 3 — Part 2 (Week 10):

- Summary of This Week

- Milestones and Completed Work

- Work in Progress

- Blockers / Issues / Risks

- Implementation, Testing and Quality Updates

- Plan for Next Week

Lab Objectives for Week 10:

1. Execute planned test cases

2. Identify and log defects

3. Fix critical defects

4. Improve system stability

5. Update project management artifacts

6. Complete Progress Report 3

> ⚠️ Reminder: Progress Report 3 = Week 9 Lab (Part 1) + Week 10 Lab 8 (Part 2)

### Progress Report 3 — Sample Report *(NEW)*

File: Progress_Report_3_-_Sample.pdf

Project in Sample: Campus Event Management System (CEMS) — Team Alpha

Weeks Covered in Sample: 7–9 (Integration, Feature Completion, System Testing)

Overall Project Status Format: Use colour status — e.g., GREEN / YELLOW / RED

Sample Structure to Follow:

1. Executive Summary / This Phase in Brief

- What the team focused on

- % of must-have features integrated/validated

- Combined development hours for the phase

2. Major Milestones and Completed Work

- List completed milestones with table:

- Milestone | Status | Completion Week | Owner(s) | Key Deliverable

3. Testing Execution and Results

- What testing activities were performed

- Testing Metric Summary table:

- Test Category | # Cases | Passed | Failed | Notes

- Overall pass rate (e.g., ~92% after fixes)

- Tools used (e.g., Postman, Jest, React Testing Library)

- Branch coverage achieved (e.g., ~75% for critical API modules)

4. Defects and Issue Tracking

- List of issues discovered during testing

- Defect table:

- Defect ID | Description | Severity | Status | Fixed Week

5. Work in Progress

- Remaining items still being worked on

6. Updated Architecture and Integration Overview

- Description of current architecture layers:

- Presentation Layer

- Application Layer

- Data Layer

- Security Layer

- Include updated Layered Architecture Diagram

- Include updated Integration Sequence Diagram

7. Project Management Updates

- Kanban board status

- Development velocity (story points per week)

- Branch/PR activity

8. Team Collaboration and Lessons Learned

- What worked well (e.g., pair programming, async standups)

- What caused friction (e.g., scheduling conflicts)

9. Risks and Mitigation Updates

- Current risks with severity and mitigation plan

10. Plan for Final Phase

- What remains before final delivery

11. Reflection

- Key lessons from this development phase

- What you'd do differently

Sample Testing Table (CEMS example for reference):

`

Test Category          | # Cases | Passed | Failed | Notes

-----------------------|---------|--------|--------|---------------------------

Authentication         |   12    |   11   |    1   | Invalid token edge case fixed

Event Creation / CRUD  |   15    |   14   |    1   | Optional field validation fixed

Registration/Cancel    |   10    |    9   |    1   | Registration count bug fixed

Role-Based Access      |    8    |    7   |    1   | Student route leak patched

Attendance Tracking    |    6    |    6   |    0   | All tests passed

TOTAL                  |   51    |   47   |    4   | ~92% pass rate after fixes

`

Sample Defect Log (CEMS example for reference):

`

DEF-001 | Optional field validation error       | Medium | Resolved | Week 7

DEF-002 | Students accessing organizer routes   | High   | Resolved | Week 8

DEF-003 | Registration count not decrementing   | High   | Resolved | Week 8

DEF-004 | Mobile UI overflow on event cards     | Low    | Resolved | Week 9

`

Key Lesson from Sample:

> "By executing system tests while features were still being developed, the team identified defects early and avoided larger issues later. Implementing automated integration tests earlier in the development lifecycle reduces manual testing effort during later phases."

### Course Outline Key Points

File: COMP2154_System_Development_Project-Final.pdf

Course Description:

- Capstone project applying full SDLC

- Team-based or solo development

- Real-world software development experience

- Emphasis on documentation and presentation

Learning Outcomes:

1. Apply software development methodologies

2. Design and implement complete systems

3. Work effectively in teams (or independently)

4. Communicate technical concepts

5. Document all phases of development

6. Test and deploy production systems

Grading Breakdown:

- Requirements Gathering Report: 15%

- Project Proposal: 15%

- Progress Report 1: 5%

- Progress Report 2: 5%

- Progress Report 3: 5%

- Progress Report 4: 5%

- Final Report: 20%

- Final Presentation & Demo: 30%

- Total: 100%

Important Policies:

- All deliverables due Saturdays @ 11:59 PM

- Late submissions: -10% per day

- Academic integrity strictly enforced

- Individual contributions tracked (even in teams)

- Minimum 70% required to pass

## 🎯 KEY DATES SUMMARY

### Already Completed

- ✅ Jan 31, 2026 - Requirements Gathering Report (15%)

### Upcoming Deadlines

- ✅ Feb 14, 2026 - Project Proposal (15%)

- ✅ Mar 14, 2026 - Progress Report 1 (5%)

- 🔴 Mar 21, 2026 - Progress Report 2 (5%) — DUE THIS SATURDAY

- ⚠️ Mar 28, 2026 - Progress Report 3 (5%)

- ⚠️ Apr 4, 2026 - Progress Report 4 (5%)

- ⚠️ Apr 11, 2026 - Final Report (20%)

- ⚠️ Apr 18, 2026 - Final Presentation & Demo (30%)

### Critical Milestones

- Week 6 (Feb 16) - Start coding implementation

- Week 7 (Feb 23) - Development progress & integration (PR3 Part 1)

- Week 8 (Mar 2) - Intersession/Study break

- Week 9 (Mar 9) - Individual progress reports filled out in lab; core features complete

- Week 10 (Mar 16) - Testing execution, defect logging/fixing (PR3 Part 2 — Lab 8)

- Week 11 (Mar 23) - Deployment to production

- Week 13 (Apr 6) - Final polish and report writing

- Week 14 (Apr 13) - Final presentation delivery

## 📝 PROGRESS REPORTS STRUCTURE

### Progress Report 1 (Week 4 - Due Mar 14)

Focus: System Design & Architecture

- System architecture overview

- Component design

- Database schema

- API documentation

- Technology integration plan

- Work completed this week

- Blockers and risks

- Plan for next week

### Progress Report 2 (Week 5 - Due Mar 21)

Focus: Testing & QA Planning

- Test strategy

- Test plan

- Test cases designed

- Testing tools setup

- QA processes

- Work completed this week

- Plan for next week

### Progress Report 3 (Weeks 9 & 10 - Due Mar 28)

⚠️ TWO-PART REPORT — combines Week 9 Lab + Week 10 Lab 8

Part 1 Focus (Week 9 — Development Progress):

- Development progress and feature implementation

- Component integration status

- Technical challenges encountered

- Architecture refinements made

Part 2 Focus (Week 10 — Testing & Quality):

- Testing execution results (test case table with pass/fail)

- Defect logging and resolution (defect table with severity/status)

- System quality improvements

- Final integration verification

Required Sections (combined submission):

- Executive Summary / This Phase in Brief

- Major Milestones and Completed Work (with table)

- Testing Execution and Results (with metrics table)

- Defects and Issue Tracking (with defect log table)

- Work in Progress

- Updated Architecture and Integration Overview (with diagrams)

- Project Management Updates

- Team Collaboration and Lessons Learned

- Risks and Mitigation Updates

- Plan for Final Phase

- Reflection

### Progress Report 4 (Week 12 - Due Apr 4)

Focus: Review & Reflection

- Requirements vs actual implementation

- Features completed

- Known issues

- Lessons learned

- Final polish plan

## 🎓 FINAL DELIVERABLES

### Final Report (20% - Due Apr 11)

Expected Sections:

1. Executive Summary

2. Project Overview

3. Requirements Analysis

4. System Design & Architecture

5. Implementation Details

6. Testing & Quality Assurance

7. Deployment & Maintenance

8. Project Management

9. Challenges & Solutions

10. Future Enhancements

11. Conclusion

12. Appendices (code samples, diagrams, test results)

Format:

- Professional technical report

- 20-30 pages (excluding appendices)

- Proper citations and references

- Code samples in appendices

- Architecture diagrams included

### Final Presentation & Demo (30% - Due Apr 18)

Components:

1. Presentation (15 minutes)

- Problem statement

- Solution overview

- Architecture highlights

- Key features

- Challenges overcome

- Lessons learned

2. Live Demo (10 minutes)

- Working application

- Key features showcased

- User workflows demonstrated

- Q&A from instructor/peers

Evaluation Criteria:

- Clarity of presentation

- Technical depth

- Demo preparation

- Time management

- Response to questions

- Professional delivery

## 📖 RECOMMENDED RESOURCES

### From Course Materials

- Use sample reports as templates

- Follow lab checklists closely

- Review instructional content before each week

- Consult project proposal template

### External Resources

- Express.js documentation: https://expressjs.com/

- PostgreSQL documentation: https://www.postgresql.org/docs/

- React documentation: https://react.dev/

- Node.js documentation: https://nodejs.org/

- JWT best practices: https://jwt.io/

- REST API design: https://restfulapi.net/

### Tools Mentioned in Course

- Git/GitHub for version control

- Draw.io or Lucidchart for diagrams

- Postman for API testing

- Jest / React Testing Library / Supertest for unit & integration testing

- GitHub Issues / Jira / Trello for defect tracking

- VS Code or similar IDE

## 🚨 IMPORTANT REMINDERS

### Submission Guidelines

- Submit via Brightspace (D2L)

- PDF format for reports

- Include student ID and name on all documents

- Follow naming convention: LastName_FirstName_Assignment.pdf

- Check file uploads before deadline

### Academic Integrity

- Cite all external sources

- Document code from tutorials/Stack Overflow

- No plagiarism from other students

- Individual work even in teams (show contributions)

### Getting Help

- Instructor office hours: Check Brightspace

- Lab time: Ask questions during scheduled labs

- Brightspace discussion forum: Post questions

- Email instructor: For private concerns

## ✅ YOUR CURRENT STATUS

### Completed

- ✅ Week 1 Lab - Team Formation Document

- ✅ Week 2 Requirements Gathering Report (15%)

- ✅ Week 3 Project Proposal (15%)

- ✅ Complete backend codebase (100% functional)

- ✅ Database schema designed and implemented

- ✅ All documentation written

- ✅ Progress Report 1 (5%) — submitted Mar 14

### In Progress / Immediate

- 🔴 Progress Report 2 due Saturday Mar 21 — fill out template individually in lab, combine into one group submission

- ⚠️ Progress Report 3 due Saturday Mar 28 — two parts: Week 9 development summary + Week 10 testing/defect log

### Next Steps

1. Download Weekly-progress-report-template-comp2154.docx from Brightspace

2. Fill out PR2 individually (Week 1 through Week 9 progress)

3. Submit combined PR2 to D2L by Saturday Mar 21

4. Execute test cases on JAT this week (Week 10) — log results in test table

5. Log any defects found with severity levels (Critical / Major / Minor)

6. Fix critical defects and re-test

7. Capture screenshots of working features as evidence

8. Write PR3 Part 2 (testing/quality section) and combine with PR3 Part 1

9. Submit combined PR3 by Saturday Mar 28

### Catching Up Note

Progress Report 3 covers Weeks 9 AND 10 together — you have until Mar 28 to complete both parts in one submission. This means you write PR3 Part 1 (development/integration from Week 9) and PR3 Part 2 (testing/defects from Week 10 Lab 8) and submit them together as one document.

END OF COURSE MATERIALS SUMMARY

This document consolidates all information from:

- Week 1 Lab Checklist & Instructional Content

- Week 2 Lab & Instructional Content

- Week 3 Project Proposal Template & Lab Presentation

- Week 4 Lab Presentation, Checklist & Sample Report

- Week 5 Instructional Content & Monday Lab Session

- Week 7 Lab Checklist *(newly added)*

- Week 9 Lab Activity (March 9, 2026) *(newly added)*

- Week 10 Lab 8 Slides — Testing, Defect Resolution & Quality Improvement *(newly added)*

- Progress Report 3 Sample Report (CEMS) *(newly added)*

- COMP2154 Course Outline

- January–April 2026 Calendar