# Progress Report 2 — Job Application Tracker

Student: Stanley Okafor (101529064)

Course: COMP 2154 — System Development Project

Due: Saturday, March 21, 2026 @ 11:59 PM

Focus: Testing & QA Planning (Week 5 deliverable)

## Summary of This Week

Week 5 activities focused on establishing a complete testing and quality assurance framework for the Job Application Tracker. The test strategy was designed, a minimum of 8 test cases were written and formalized, and the testing tools (Jest and Supertest) were installed and configured. The defect tracking process was established using a structured defect log with severity classifications.

## Work Completed

### Test Strategy Established

- Defined a four-tier testing approach: Unit, Integration, System, and Acceptance

- Selected Jest (test runner) and Supertest (HTTP integration testing) as the testing tools

- Established defect severity levels: Critical, Major, Minor

- Documented the defect resolution cycle: identify → reproduce → fix → re-test → confirm

### Test Cases Designed

Seventeen (17) formal test cases written and documented in docs/testing/test-cases.md:

| Category | Cases |
| --- | --- |
| Authentication (register, login, validation) | 6 |
| Security / Authorization guards | 2 |
| Application CRUD (create, read, filter, update, delete) | 8 |
| Health / Infrastructure | 1 |
| Total | 17 |

### Testing Tools Setup

- Installed jest@30 and supertest@7 as dev dependencies

- Configured Jest for ESM (Node --experimental-vm-modules)

- Created jest.config.js with test file matching and 10-second timeout

- Added npm test and npm test:coverage scripts to package.json

- Created isolated database path mechanism via process.env.DB_PATH so tests do not affect the development database

### Test Files Created

- backend/src/__tests__/auth.test.js — 7 tests covering registration, login, validation

- backend/src/__tests__/applications.test.js — 10 tests covering CRUD and security

### QA Processes Established

- All defects tracked with ID, description, severity, status, owner, and fix week

- Critical and Major defects prioritized over Minor

- Test cases re-run after every defect fix to confirm resolution

- Defect log maintained in docs/testing/defect-log.md

## Testing Execution Results

All 17 test cases were executed via Jest and passed successfully:

`

Test Suites: 2 passed, 2 total

Tests:       17 passed, 17 total

Time:        ~15s

`

No test failures after all defects were resolved.

## Known Issues / Defects Found During Testing

| Defect ID | Description | Severity | Status |
| --- | --- | --- | --- |
| DEF-004 | comparePassword not awaited — login accepted all passwords | Critical | Resolved |
| DEF-005 | SHA256 password hashing used instead of bcrypt | Critical | Resolved |

Both critical defects were identified by automated test TC-AUTH-005 and fixed within the same session.

## Plan for Next Week (Week 10 — Progress Report 3)

- Execute full system tests via browser and Postman

- Log all defects with evidence (screenshots)

- Fix remaining major defects (DEF-001, DEF-002 — edit/delete UI)

- Capture screenshots as evidence for Progress Report 3

- Begin drafting PR3 Part 1 (development progress) and PR3 Part 2 (testing/quality)

- Submit Progress Report 3 by Saturday, March 28